## Slide 1
DOCUMENT CONTROL
EXECUTIVE PERFORMANCE PRESENTATION
[StructuSight NCR Remediation Verification]
Report Date: October 11, 2026
[Main Contractor]
Main Contractor

## Slide 2
INDEX
Table of Contents
Main Contractor
01
Project Information & Management Team
02
Monthly Performance Analytics Dossier
03
Cumulative Performance Analytics Dossier
04
NON-CONFORMANCE REPORT (NCR) Detailed Quality Analysis
05
Top Rejected Items Requiring Resubmission
06
Top Critical Pending Items Overdue
[StructuSight NCR Remediation Verification] | Document Control Intelligence | [October 2026]

## Slide 3
01 PROJECT INFORMATION
Team Members & Project Details
Main Contractor
[StructuSight NCR Remediation Verification] | Document Control Analytics Platform

## Slide 4
PROJECT INFORMATION
Employer
Owner Corp
Consultant
Lead Consultant
CA / PM
PM Lead
Contractor
Main Contractor
Document Control Manager / Team
DC Lead

## Slide 5
02 MONTHLY PERFORMANCE
Monthly Executive Dashboard & KPIs
Main Contractor
[StructuSight NCR Remediation Verification] | Document Control Analytics Platform

## Slide 6
MONTHLY PERFORMANCE & KPI OVERVIEW
EXECUTIVE SUMMARY BRIEF & INTELLIGENCE:
Project health is satisfactory at 65/100, but is experiencing minor delays in submittal flows. Focus should be given to closing out the current pending review queue of 0 items.
TOTAL SHEETS (WORKLOAD)
0
Rev0: 0 | Further: 0
UNIQUE ITEMS (CURRENT STATE)
0
App: 0 | Rej: 0 | Pnd: 0
APPROVAL RATE
0.0%
Below target
ACTIVE POPULATION
0
Pending: 0 | Rej Open: 0
OVERDUE (OF ACTIVE)
0 / 0
0.0% overdue rate
CRITICAL PRIORITY
0
Derived Priority Attribute
PROJECT PERFORMANCE INDEX
65
/ 100
INDEX BAND: GOOD / SATISFACTORY
SLA STATUS: Controlled SLA Exposure (0 Overdue)
KPI Math & Audit Formula:
• P1 (Approval Penalty - 35%): -35
• P2 (Overdue Ratio - 35%): -0
• P3 (Overdue Density - 30%): -0
EXECUTIVE ANALYTICAL OBSERVATIONS
• Approval Quality: Currently at 0.0%. Below the 80% benchmark, requiring pre-submission QA checks to reduce rework.
• Active Backlog Status: All 0 active items (0 Rejected/Open and 0 Pending Review) are progressing within SLA limits with zero overdue items.
• Cycle Analysis: Resubmissions represent 0.0% of total document workload, demonstrating significant rework volume.

## Slide 7
MONTHLY STATUS CHARTS & CRITICAL BOTTLENECKS
SUBMITTALS STATUS DISTRIBUTION (SSOT)
SUBMISSION LOAD BY REGISTER TYPE (TOP 8)
Chart: 
| NCR
Rev 00 | 1
Further Revs | 0
TOP CRITICAL OVERDUE BOTTLENECKS & ACTION OWNERS:
Rank | Document Reference | Log Type | Discipline | Delay Days | Action Owner | Submission Date
#1 | ACE-NCR-L200 | NCR | Landscape | 125 days | Lead Consultant | 2026-06-08

## Slide 8
MONTHLY PRIMARY DETAIL REGISTER BREAKDOWN
Log Type | Priority | Rev.00 Rows | Further Rev. | Total Rows | Row App/Cls | Row Rej/Opn | Row Pend. | Total Unique | Cur. Appr. | Cur. Rej Open | Cur. Rej Closed | Cur. Pend.
NCR | - | 1 | 0 | 2 | 0 | 0 | 2 | 2 | 0 | 0 | 0 | 2
TOTAL | - | 1 | 0 | 2 | 0 | 0 | 2 | 2 | 0 | 0 | 0 | 2

## Slide 9
MONTHLY STRATEGIC RECOMMENDATIONS & ACTION PLAN
HIGH
Align on NCR Quality
Convene a focused technical alignment session between Innovo & ACE teams specifically for NCR (which holds 2 active/open unique items) to align on submittal compliance.
MEDIUM
Enhance Pre-QA/QC
Strengthen internal QA/QC pre-submission checklists to improve first-time approval rates from 0.0% toward the 80%+ corporate target.

## Slide 10
03 CUMULATIVE PERFORMANCE
Cumulative Executive Dashboard & KPIs
Main Contractor
[StructuSight NCR Remediation Verification] | Document Control Analytics Platform

## Slide 11
CUMULATIVE PERFORMANCE & KPI OVERVIEW
EXECUTIVE SUMMARY BRIEF & INTELLIGENCE:
Project health is satisfactory at 65/100, but is experiencing minor delays in submittal flows. Focus should be given to closing out the current pending review queue of 0 items.
TOTAL SHEETS (WORKLOAD)
0
Rev0: 0 | Further: 0
UNIQUE ITEMS (CURRENT STATE)
0
App: 0 | Rej: 0 | Pnd: 0
APPROVAL RATE
0.0%
Below target
ACTIVE POPULATION
0
Pending: 0 | Rej Open: 0
OVERDUE (OF ACTIVE)
0 / 0
0.0% overdue rate
CRITICAL PRIORITY
0
Derived Priority Attribute
PROJECT PERFORMANCE INDEX
65
/ 100
INDEX BAND: GOOD / SATISFACTORY
SLA STATUS: Controlled SLA Exposure (0 Overdue)
KPI Math & Audit Formula:
• P1 (Approval Penalty - 35%): -35
• P2 (Overdue Ratio - 35%): -0
• P3 (Overdue Density - 30%): -0
EXECUTIVE ANALYTICAL OBSERVATIONS
• Approval Quality: Currently at 0.0%. Below the 80% benchmark, requiring pre-submission QA checks to reduce rework.
• Active Backlog Status: All 0 active items (0 Rejected/Open and 0 Pending Review) are progressing within SLA limits with zero overdue items.
• Cycle Analysis: Resubmissions represent 0.0% of total document workload, demonstrating significant rework volume.

## Slide 12
CUMULATIVE STATUS CHARTS & CRITICAL BOTTLENECKS
SUBMITTALS STATUS DISTRIBUTION (SSOT)
SUBMISSION LOAD BY REGISTER TYPE (TOP 8)
Chart: 
| NCR
Rev 00 | 3
Further Revs | 1
TOP CRITICAL OVERDUE BOTTLENECKS & ACTION OWNERS:
Rank | Document Reference | Log Type | Discipline | Delay Days | Action Owner | Submission Date
#1 | ACE-NCR-L200 | NCR | Landscape | 125 days | Lead Consultant | 2026-06-08

## Slide 13
CUMULATIVE PRIMARY DETAIL REGISTER BREAKDOWN
Log Type | Priority | Rev.00 Rows | Further Rev. | Total Rows | Row App/Cls | Row Rej/Opn | Row Pend. | Total Unique | Cur. Appr. | Cur. Rej Open | Cur. Rej Closed | Cur. Pend.
NCR | - | 3 | 1 | 5 | 2 | 1 | 2 | 4 | 2 | 0 | 0 | 2
TOTAL | - | 3 | 1 | 5 | 2 | 1 | 2 | 4 | 2 | 0 | 0 | 2

## Slide 14
CUMULATIVE STRATEGIC RECOMMENDATIONS & ACTION PLAN
HIGH
Align on NCR Quality
Convene a focused technical alignment session between Innovo & ACE teams specifically for NCR (which holds 2 active/open unique items) to align on submittal compliance.
MEDIUM
Enhance Pre-QA/QC
Strengthen internal QA/QC pre-submission checklists to improve first-time approval rates from 0.0% toward the 80%+ corporate target.

## Slide 15
04 NON-CONFORMANCE REPORT
Performance Log & Quality Charts for NON-CONFORMANCE REPORT
Main Contractor
[StructuSight NCR Remediation Verification] | Document Control Analytics Platform

## Slide 16
NON-CONFORMANCE REPORT (NCR) THIS PERIOD
STATUS & REVISION WORKLOAD |  |  |  |  |  |  | 
Discipline | Unique NCRs | Rev.00 | Further Revisions | Total Source Rows | Closed | Open | Pending
STR | 0 | 0 | 0 | 0 | 0 | 0 | 0
Arch | 1 | 0 | 1 | 2 | 1 | 0 | 0
Mech | 0 | 0 | 0 | 0 | 0 | 0 | 0
Elec | 0 | 0 | 0 | 0 | 0 | 0 | 0
Infra | 0 | 0 | 0 | 0 | 0 | 0 | 0
Landscape | 1 | 1 | 0 | 1 | 0 | 0 | 1
HSE | 0 | 0 | 0 | 0 | 0 | 0 | 0
TOTAL | 2 | 1 | 1 | 3 | 1 | 0 | 1
Chart: 
| STR | Arch | Mech | Elec | Infra | Landscape | HSE
Rev.00 Rows | 0 | 1 | 0 | 0 | 0 | 1 | 0
Further Rev. Rows | 0 | 1 | 0 | 0 | 0 | 0 | 0

## Slide 17
NON-CONFORMANCE REPORT (NCR) THIS PERIOD
NCR Quality Approval (This Period)
STR
No Data
Arch
Chart: 
| Closed
Status | 1
Mech
No Data
Elec
No Data
Infra
No Data
Landscape
Chart: 
| Pending
Status | 1

## Slide 18
NON-CONFORMANCE REPORT (NCR) CUMULATIVE
STATUS & REVISION WORKLOAD |  |  |  |  |  |  | 
Discipline | Unique NCRs | Rev.00 | Further Revisions | Total Source Rows | Closed | Open | Pending
STR | 1 | 1 | 0 | 1 | 1 | 0 | 0
Arch | 1 | 0 | 1 | 2 | 1 | 0 | 0
Mech | 0 | 0 | 0 | 0 | 0 | 0 | 0
Elec | 0 | 0 | 0 | 0 | 0 | 0 | 0
Infra | 0 | 0 | 0 | 0 | 0 | 0 | 0
Landscape | 1 | 1 | 0 | 1 | 0 | 0 | 1
HSE | 0 | 0 | 0 | 0 | 0 | 0 | 0
TOTAL | 3 | 2 | 1 | 4 | 2 | 0 | 1
Chart: 
| STR | Arch | Mech | Elec | Infra | Landscape | HSE
Rev.00 Rows | 1 | 1 | 0 | 0 | 0 | 1 | 0
Further Rev. Rows | 0 | 1 | 0 | 0 | 0 | 0 | 0

## Slide 19
NON-CONFORMANCE REPORT (NCR) CUMULATIVE
NCR Quality Approval (Cumulative)
STR
Chart: 
| Closed
Status | 1
Arch
Chart: 
| Closed
Status | 1
Mech
No Data
Elec
No Data
Infra
No Data
Landscape
Chart: 
| Pending
Status | 1

## Slide 20
PART II: DETAILED ANALYTICS DOSSIER
Detailed Analytics Dossier & Complete Historical Registers
Main Contractor
[StructuSight NCR Remediation Verification] | Document Control Analytics Platform

## Slide 21
06 HISTORICAL REJECTION EVENTS / ROWS
Historical Rejection Events & Rows (Contractor Action)
Main Contractor
[StructuSight NCR Remediation Verification] | Document Control Analytics Platform

## Slide 22
HISTORICAL REJECTION EVENTS / ROWS
Historical Rejection Events / Rows by Delay (Total: 1) - Page 1 of 1
No. | Type of Documents | Ref / Link | Trade | Delay Days
1 | NCR | ACE-NCR-A100 | Architectural | Overdue 8 days

## Slide 23
07 PENDING ITEMS
Items Requiring Response (Consultant Action)
Main Contractor
[StructuSight NCR Remediation Verification] | Document Control Analytics Platform

## Slide 24
PENDING ITEMS
Pending Review Items Overdue by SLA (Total: 1) - Page 1 of 1
No. | Type of Documents | Ref / Link | Trade | Delay Days
1 | NCR | ACE-NCR-L200 | Landscape | Overdue 125 days

## Slide 25
Thanks
Document Control Team
Main Contractor
[StructuSight NCR Remediation Verification] | Document Control Analytics Platform